## Slide 1: MODULE 1: System Development Life Cycle (SDLC)
Prepared by: Cherryl D. Cordova

## Slide 2: What is human life cycle to you?
This Photo by Unknown Author is licensed under CC BY-NC-ND

## Slide 3: SDLC
It is a process that defines the various stages involved in the development of software for delivering a high-quality product. SDLC stages cover the complete life cycle of a software
SDLC Phases
  Requirement gathering and analysis
  Design
  Implementation or coding
  Testing
  Deployment
  Maintenance
1) Requirement Gathering and Analysis
During this phase, all the relevant information is collected from the customer to develop a product as per their expectation. Any ambiguities must be resolved in this phase only.
2) Design
In this phase, the requirement gathered in the SRS document is used as an input and software architecture that is used for implementing system development is derived.
3) Implementation or Coding
Implementation/Coding starts once the developer gets the Design document. The Software design is translated into source code. All the components of the software are implemented in this phase.
4) Testing
Testing starts once the coding is complete and the modules are released for testing. In this phase, the developed software is tested thoroughly and any defects found are assigned to developers to get them fixed.
Retesting, regression testing is done until the point at which the software is as per the customer’s expectation. Testers refer SRS document to make sure that the software is as per the customer’s standard.
5) Deployment
Once the product is tested, it is deployed in the production environment or first UAT (User Acceptance testing) is done depending on the customer expectation.
In the case of UAT, a replica of the production environment is created and the customer along with the developers does the testing. If the customer finds the application as expected, then sign off is provided by the customer to go live.
6) Maintenance
After the deployment of a product on the production environment, maintenance of the product i.e. if any issue comes up and needs to be fixed or any enhancement is to be done is taken care by the developers.

## Slide 4: The SDLC Models
Waterfall Model
Iterative Model
Spiral Model
V-Model
Big Bang Model
Agile Model
RAD Model
Software Prototype Model

## Slide 5: Waterfall Model
The Waterfall Model was first Process Model to be introduced. It is also referred to as a linear-sequential life cycle model.
Requirement gathering and analysis is done. Once the requirement is freeze then only the System Design can start. Herein, the SRS document created is the output for the Requirement phase and it acts as an input for the System Design.
In System Design Software architecture and Design, documents which act as an input for the next phase are created i.e. Implementation and coding.
In the Implementation phase, coding is done and the software developed is the input for the next phase i.e. testing.
In the testing phase, the developed code is tested thoroughly to detect the defects in the software. Defects are logged into the defect tracking tool and are retested once fixed. Bug logging, Retest, Regression testing goes on until the time the software is in go-live state.
In the Deployment phase, the developed code is moved into production after the sign off is given by the customer.
Any issues in the production environment are resolved by the developers which come under maintenance.
Notes: heelloo

## Slide 6: Waterfall Model
Advantages:
simple model which can be easily understood and is the one in which all the phases are done step by step.
Deliverables of each phase are well defined, and this leads to no complexity and makes the project easily manageable.
Disadvantages:
time-consuming & cannot be used in the short duration projects as in this model a new phase cannot be started until the ongoing phase is completed.
cannot be used for the projects which have uncertain requirement or wherein the requirement keeps on changing as this model expects the requirement to be clear in the requirement gathering and analysis phase itself and any change in the later stages would lead to cost higher as the changes would be required in all the phases.

## Slide 7: Iterative Incremental Model
The iterative incremental model divides the product into small chunks. Once the iteration is completed, a product is verified and is delivered to the customer for their evaluation and feedback. Customer’s feedback is implemented in the next iteration along with the newly added feature.
Hence, the product increments in terms of features and once the iterations are completed the final build holds all the features of the product.
Phases of Iterative & Incremental Development Model:
Inception phase - includes the requirement and scope of the Project.
Elaboration Phase - the working architecture of a product is delivered which covers the risk identified in the inception phase and also fulfills the non-functional requirements.
Construction Phase - the architecture is filled in with the code which is ready to be deployed and is created through analysis, designing, implementation, and testing of the functional requirement.
Transition Phase - the product is deployed in the Production environment.

## Slide 8: Iterative Incremental Model
Advantages:
Any change in the requirement can be easily done and would not cost as there is a scope of incorporating the new requirement in the next iteration.
Risk is analyzed & identified in the iterations.
Defects are detected at an early stage.
As the product is divided into smaller chunks it is easy to manage the product.
Disadvantages:
Complete requirement and understanding of a product are required to break down and build incrementally.

## Slide 9: Prototype Model
Advantages:
reduces the cost and time of development as the defects are found much earlier.
Missing feature or functionality or a change in requirement can be identified in the evaluation phase and can be implemented in the refined prototype.
Involvement of a customer from the initial stage reduces any confusion in the requirement or understanding of any functionality.
prototype is developed prior to the actual software.
Disadvantages:
Since the customer is involved in every phase, the customer can change the requirement of the end product which increases the complexity of the scope and may increase the delivery time of the product.

## Slide 10: Spiral Model
Planning - includes requirement gathering wherein all the required information is gathered from the customer and is documented. Software requirement specification document is created for the next phase.
Risk Analysis - the best solution is selected for the risks involved and analysis is done by building the prototype.
Engineering - Once the risk analysis is done, coding and testing are done.
Evaluation - Customer evaluates the developed system and plans for the next iteration.
includes iterative and prototype approach. This model is best used for large projects which involve continuous enhancements. There are specific activities that are done in one iteration (spiral) where the output is a small prototype of the large software. The same activities are then repeated for all the spirals until the entire software is built.

## Slide 11: Spiral Model
Advantages:
Development is fast
Larger projects / software are created and handled in a strategic way
Risk evaluation is proper.
Control towards all the phases of development.
More and more features are added in a systematic way.
Software is produced early.
Has room for customer feedback and the changes are implemented faster.
Disadvantages:
Risk analysis is important phase so requires expert people.
Is not beneficial for smaller projects.
Spiral may go infinitely.
Documentation is more as it has intermediate phases.
It is costly for smaller projects.

## Slide 12: V- Shaped Model
V- Model is also known as Verification and Validation Model. In this model Verification & Validation goes hand in hand i.e. development and testing goes parallel. V model and waterfall model are the same except that the test planning and testing start at an early stage in V-Model.
a) Verification Phase:
(i) Requirement Analysis:
In this phase, all the required information is gathered & analyzed. Verification activities include reviewing the requirements.
(ii) System Design:
Once the requirement is clear, a system is designed i.e. architecture, components of the product are created and documented in a design document.
(iii) High-Level Design:
High-level design defines the architecture/design of modules. It defines the functionality between the two modules.
(iv) Low-Level Design:
Low-level Design defines the architecture/design of individual components.
(v) Coding:
Code development is done in this phase.
b) Validation Phase:
(i) Unit Testing:
Unit testing is performed using the unit test cases that are designed and is done in the Low-level design phase. Unit testing is performed by the developer itself. It is performed on individual components which lead to early defect detection.
(ii) Integration Testing:
Integration testing is performed using integration test cases in High-level Design phase. Integration testing is the testing that is done on integrated modules. It is performed by testers.
(iii) System Testing:
System testing is performed in the System Design phase. In this phase, the complete system is tested i.e. the entire system functionality is tested.
(iv) Acceptance Testing:
Acceptance testing is associated with the Requirement Analysis phase and is done in the customer’s environment.

## Slide 13: V- Shaped Model
Advantages:
It is a simple and easily understandable model.
V –model approach is good for smaller projects wherein the requirement is defined and it freezes in the early stage.
It is a systematic and disciplined model which results in a high-quality product.
Disadvantages:
V-shaped model is not good for ongoing projects.
Requirement change at the later stage would cost too high.

## Slide 14: Big Bang Model
Big Bang Model does not have any defined process. Money and efforts are put together as the input and output come as a developed product which might be or might not be the same as what the customer needs.
Big Bang Model does not require much planning and scheduling. The developer does the requirement analysis & coding and develops the product as per his understanding. This model is used for small projects only. There is no testing team and no formal testing is done, and this could be a cause for the failure of the project.
Advantages of Big Bang Model:
It’s a very simple Model.
Less Planning and scheduling is required.
The developer has the flexibility to build the software of their own.
Disadvantages of the Big Bang Model:
Big Bang models cannot be used for large, ongoing & complex projects.
High risk and uncertainty.

## Slide 15: Agile Model
is also a type of Incremental model. Software is developed in incremental, rapid cycles. This results in small incremental releases with each release building on previous functionality. Each release is thoroughly tested to ensure software quality is maintained. It is used for time critical applications.
In Agile, a product is broken into small incremental builds. It is not developed as a complete product in one go. Each build increments in terms of features. The next build is built on previous functionality.
In agile iterations are termed as sprints. Each sprint lasts for2-4 weeks. At the end of each sprint, the product owner verifies the product and after his approval, it is delivered to the customer.
Customer feedback is taken for improvement and his suggestions and enhancement are worked on in the next sprint. Testing is done in each sprint to minimize the risk of any failures.

## Slide 16: Agile Model
Advantages:
Customer satisfaction by rapid, continuous delivery of useful software.
People and interactions are emphasized rather than process and tools. Customers, developers and testers constantly interact with each other.
Working software is delivered frequently (weeks rather than months).
Face-to-face conversation is the best form of communication.
Close, daily cooperation between business people and developers.
Continuous attention to technical excellence and good design.
Regular adaptation to changing circumstances.
Even late changes in requirements are welcomed
Disadvantages:
In case of some software deliverables, especially the large ones, it is difficult to assess the effort required at the beginning of the software development life cycle.
There is lack of emphasis on necessary designing and documentation.
The project can easily get taken off track if the customer representative is not clear what final outcome that they want.
Only senior programmers are capable of taking the kind of decisions required during the development process. Hence it has no place for newbie programmers, unless combined with experienced resources.

## Slide 17: RAD Model
RAD model is Rapid Application Development model. It is a type of incremental model. In RAD model the components or functions are developed in parallel as if they were mini projects. The developments are time boxed, delivered and then assembled into a working prototype. It is used when there is a need to create a system that can be modularized in 2-3 months of time.
Phases:
Business modeling: The information flow is identified between various business functions.
Data modeling: Information gathered from business modeling is used to define data objects that are needed for the business.
Process modeling: Data objects defined in data modeling are converted to achieve the business information flow to achieve some specific business objective. Description are identified and created for CRUD of data objects.
Application generation: Automated tools are used to convert process models into code and the actual system.
Testing and turnover: Test new components and all the interfaces.

## Slide 18: RAD Model
Advantages:
Reduced development time.
Increases reusability of components
Quick initial reviews occur
Encourages customer feedback
Integration from very beginning solves a lot of integration issues.
Disadvantages:
Depends on strong team and individual performances for identifying business requirements.
Only system that can be modularized can be built using RAD
Requires highly skilled developers/designers.
High dependency on modeling skills
Inapplicable to cheaper projects as cost of modeling and automated code generation is very high.

## Slide 19: Difference between: Waterfall Model vs Agile Model
Waterfall Model | Agile Model
Planning – Waterfall model requires planning for long term which requires complete clarity in requirements | Planning in Agile projects is generally on a short term since the work product is delivered in 2 to 4 weeks
Project success is dependent on implementing the requirements closely | Project success is based on delivery of business value to the client
Waterfall projects are driven from the top of a projects hierarchy | Teams are self governing in an Agile project
Sequential planning with clearly defined milestone details and predictability are characteristics of Waterfall projects | Planning in Agile projects is iterative in nature and adapts to changing requirements
There are many roles in a Waterfall project and these projects can also have several levels of hierarchy | Agile projects teams have significantly lesser roles, for example Scrum teams can get by with only three roles
There is significant amount of communication with the user during requirements gathering (at the beginning) and testing (at the end) | There is a steady on-going communication with the user during the project
There is no much dependency on the end users during the development and other intermediate phases | There is significant dependency on the users, all the way through the lifetime of the project

## Slide 20: Difference between: Waterfall Model vs Agile Model
Waterfall Model | Agile Model
Complete requirements are clearly documented to begin with | Requirements continue to develop over the lifetime of the project and are defined when they are needed, i.e, just in time
Team members with different roles have different responsibility levels | Equal responsibility is shared between the roles
Change control is strictly enforced and rigorous change control processes are followed. Thus change is discouraged and they do not respond well to change. | Agile projects are open to change, they accept them openly and respond well
Quality Control activities like Testing are performed towards the end of the project | Quality Control activities are performed throughout the project
The steps in the processes in Waterfall model are rigorously followed since this model is more process oriented | Agile model is more people oriented and lesser importance is placed on processes with the option to skip those processes whose value is low
Delivery of the project at the end is characterized by a big bang event | Working product features are delivered in each sprint of the project

## Slide 21: Difference between: Waterfall Model vs Agile Model
Waterfall Model | Agile Model
It is difficult to measure the progress of the project in the middle of the project | Progress of the project can be easily measured since working features are delivered frequently
Progress of the project is generally reviewed with the team once a week | Progress of the project is reviewed with the team on a daily basis in the standup meeting

## Slide 22: references
https://www.softwaretestinghelp.com/software-development-life-cycle-sdlc/
http://tryqa.com/what-is-agile-model-advantages-disadvantages-and-when-to-use-it/
Images:
https://game-icons.net/1x1/delapouite/waterfall.html
https://creativecommons.org/licenses/by-sa/3.0/
https://creativecommons.org/licenses/by-sa/3.0/
https://creativecommons.org/licenses/by-sa/3.0/
https://creativecommons.org/licenses/by-sa/3.0/
https://creativecommons.org/licenses/by/3.0/
https://creativecommons.org/licenses/by-nc/3.0/
https://creativecommons.org/licenses/by-sa/3.0/